## Slide 1: Eastridge to BART Regional Connector Stakeholder Working Group
This event is being recorded by VTA for posting on vta.org
August 26, 2021, 6:30 p.m.

## Slide 2: Meeting Agenda
  Rollcall and SWG Members Update
  June 24, 2021, Meeting Minutes
  Community Outreach Update
  Station Art Enhancement
  Project Status Updates
  Noise and Vibration
  Open Discussion
  Wrap up
Notes: Mary Rubin – Senior Project Manager with the City of San Jose Public Art Program
Regular project updates and then, like the discussions on traffic, the information on noise and vibration mitigation will take more than one meeting. Tonight, we will provide an introduction and then dive deeper into details in our next meeting next month. This has been timed to leave space for open discussion and then wrap up no later than 8pm.
End on time this evening. 90 minutes go by quickly!

## Slide 3: Zoom Webinar
  Webinar is being recorded
  Microphones on mute
  Use your real name
  One person speaks at a time
  Raise hand to speak*
  Code of Conduct - Respectful
Notes: Use slide

## Slide 4: Zoom Meeting Code of Conduct
Treat all participants with kindness, respect and consideration
Value a diversity of views and opinions
Communicate openly, critiquing ideas rather than individuals
VTA will not tolerate demeaning, discriminatory or harassing behavior and speech. VTA staff will remove participants who refuse to adhere to this code
Ask for (and accept) help. Embrace the moment and try something new
Mute your audio when you aren’t speaking
Raise your hand if you’d like to speak and lower your hand after speaking
Notes: Recognize different experiences and perspectives – doesn’t mean anyone is wrong. Continue to be respectful of each other.

## Slide 5: SWG Members
  Ernesto Barajas – Cassel Neighborhood Association, District 5
  Sandy Flores – Capitol Park Goss Dobern Neighborhood Association, District 5
  Julie Nunes – Lyndale Neighborhood Association, District 5
  Laura Arechiga – Welch Park Neighborhood Association, District 8
  Jeremy Barousse – District 8 Roundtable, District 8
  Craig Ferguson – Thompson Creek Neighborhood Association, District 8
  Andres Solomonoff – Brahms/Edgeview Neighborhood Association, District 8
  Jessica Molina – Catholic Charities, First 5
  John Petersen – Eastridge Mall
Notes: Roll call and updates

## Slide 6: VTA Project Staff
  Community Outreach and Public Engagement
  Kathleen Podrasky – Community Outreach Supervisor
  David Lovato – Public Communications Specialist
Engineering and Program Delivery
Ven Prasad, P.E. Project Manager
Hassan Basma, Transportation Engineering Manager
Ken Ronsse, Deputy Director, Rail & Facilities
Ziad Dweiri, Project Engineer

## Slide 7: June 24, 2021, SWG Minutes
Community Outreach Review
Project Status Updates
Utilities Relocation Presentation
Open Discussion
Wrap up – Next Meeting/Next PAB meeting dates
Notes: Community Outreach –targeted outreach (May – PG&E @ Cap/Cap) vs. full corridor outreach (upcoming utility relocation – discuss that momentarily)
Ven provided project status updates on ROW, schedule, and the removal of a building at Story & Capitol E.
Utilities Relocation Presentation-Ven gave a detailed description of what types of activities are going to occur at what locations. He will give an update this evening. Your feedback influenced the upcoming newsletter –
Next slide

## Slide 8: Community Outreach
  Building Removal Notice
  Newsletter and Utility Relocation Notice
  Ocala Field Visit
Notes: End of July 1093 S. Capitol Expressway (Capitol @ Story, next to/behind World Oil) Targeted notice, no impacts
  Walked notices door-door S. Capitol Avenue & Sinbad Ave.
  Next Door – Capitol Goss (24/383 impressions)
  Stakeholder List (805)
  Web page
Newsletter & Utility Relocation Notice
Mailed 11,000+ residents, businesses, absentee property owners (mile wide of the project area)
Translated in Spanish, Vietnamese, Chinese, Tagalog
Stakeholder list = Monday/Tuesday next week
Nextdoor
Door-Door Businesses/Coordinated timing with PG&E
  Libraries, Community Centers (Jessica – thank you!)
Project web page -
Social
PAB (staff ideally will share with their constituents)
SWG- email-if you would like hard copies, I can drop in mail for you.
VTA Bus yards keeping our operator informed
As dates from Utility Companies are confirmed, the UC’s will provide their own notification and we will post their notices on-line and share via Stakeholder & Nextdoor to help expand notification
East Side Leaders Meeting
Monday 8/23
Ocala Area History – Similar to the presentation provided in November (available)
Provided responses to questions about space, ROW, engineering, design, traffic studies, ridership studies, env. documents.
Materials provided to Cindy’s office to forward
Ocala Field Visit
  Held 2-days ago
  Points:
    help SWG and community members understand VTA Board decision in 2014 to eliminate a station at Ocala from the project.
    Staff is building the approved plan
    The approved plan eliminated the need of property acquisition at homes
    Retained 2-left turn lanes on Cap E to Ocala which further eliminated traffic impacts
      Community advised on challenges to any changes at this point:
        Low ridership in this area
        Proximity to Eastridge Station/Transit Center
        Change is sensitive at the board level
        Could take community back (no project)
Turn this over to the Station Art Enhancement
Mary Rubin – Senior Project Manager with the City of San Jose Public Art Program

## Slide 9: Eastridge to BART Regional Connector
Public Art Process

## Slide 10: Art Program Management
San José Public Art Program engaged by VTA to facilitate artist selection, community engagement, design development, construction documentation, fabrication and installation.

## Slide 11: EBRC Art Program Objectives
Urban
  Compliment the stations’ visual identities
  Support intuitive way finding
  Amplify stations by developing unique features
Pedestrian and Rider Experience
  Contribute to a welcoming waiting experience
  Enriching station recognition

## Slide 12: EBRC Art Program Objectives
Community
  Increase public connection to, and investment in, EBRC and public transit
  Increased civic awareness through artworks that offer interest and engagement

## Slide 13: Public Art Budget
Design & Engineering $ 70,000
Fabrication & Installation $380,000
Total budget per site $450,000

## Slide 14: Artist Scope of Work
Research/Investigation
Community Engagement
Design Team Coordination
Design Development
Fabrication
Transportation and Installation

## Slide 15: Public Art Opportunities
Discrete sculpture
Plaza enhancements
Other recommendations by artist (within budget and without impact to schedule)
Notes: When thinking about the opportunities for public art, it will be important to consider the audiences: the traveling public and the community living in the neighborhoods. This slide describes only the baseline opportunities. Note that there is an openness to an artist investigating and expanding potentials. Any proposal will need to be robust and sustainable sites are exterior and prone to graffiti and vandalism.

## Slide 16: Story Station
Notes: Elevated station and pedestrian overcrossing are shown in blue.

## Slide 17: Story Station

## Slide 18: Project Update

## Slide 19: Eastridge

## Slide 20: Artist Eligibility
Open to Artists working and living in the US.
Experience completing public art projects with a budget of $200,000 or greater.
One commission reserved for Bay Area region artists (e.g.: living and working in: Alameda; Contra Costa; Marin; Napa; Santa Clara; Santa Cruz; San Francisco; Sonoma; Solano; and San Mateo.

## Slide 21: Selection Process
Invitations
  Local and National outreach
Short List
  Select up to 3 artists to interview for each site
Interviews
  One opportunity reserved for Bay Area artist

## Slide 22: Selection Considerations
Artistic excellence
Appropriate scale
Day and night presence
Be thought provoking and accessible to a variety of audiences
Hold public interest over time (considering routine visits)
Be perceived as must see
Responsive to community
Low-maintenance and robust installations

## Slide 23: Selection Panel
Mayen Alcantara, Senior Manager at LA Metro
Claudia Guadagne, Principal Architect, FMG Architects
Walter Hood, Artist and landscape designer
Rachel Lui, Visual Artist (D8)
Edgar Ochoa, Community Engagement Program Manager, Mexican Heritage (D5)
Amy Trachtenberg, Visual Artist

## Slide 24: Selection Schedule
RFQ advertised April 26, 2021
Artist Outreach May - June
Submittal Deadline July 2, 2021
Artist Short List July 15, 2021
Artist Interviews August 11, 2021

## Slide 25: Community Engagement
Introduce Artist and Community
  Presentation of artist's working practice
  Discuss community values
Feedback on Artist's Conceptual Design

## Slide 27
Questions

## Slide 28: Project Update
  Real Estate
    Property acquisition for utility relocation is complete
    Discussions on FAA release of property continues
  Engineering
    Final bid documents under review
  Construction
    Demolition complete at 1091 S. Capitol Avenue
    Utility Relocation work has started
Notes: VEN

## Slide 29: Utility Relocation
Minor Underground
  PG&E Gas – Some work completed
  Electrical (distribution) – Starting late 2021
  Communication (AT&T, Comcast, Zayo, MCI )– Starting early 2022
  San Jose Water – Starting fall 2021
Electrical Transmission Line – starting Sept/Oct 2021
  High Voltage Line
  Relocate from west side to eastside of Capitol Expressway
  Install steel poles and hang wires
Notes: VEN
PGE transmission is 115KV lines to be moved from middle to the outside
Some underground utilities in the way to be relocated
San Jose waterline - 8” and 12 “ lines to be relocated

## Slide 30
Utility Relocation Overview
Capitol Expressway
Tully Road
Cunningham Ave
Ocala Ave
Story Road
Capitol Ave
Underground Utility Relocation
Electrical Transmission Line Relocation

## Slide 31: Noise and Vibration Introduction
  Construction will cause certain inconveniences
    Traffic
    School
    Business
    Noise
    Vibration
Notes: VEN

## Slide 32: Cause of Noise and Vibration
  For EBRC, construction noise and vibration caused mainly from:
    Driving piles
    Excavation
    Concrete placement
    Roadway paving
    Placement of falsework, POC, etc.
    Truck hauling

## Slide 33: Noise and Vibration Criteria
  There is criteria that establishes the acceptable level of noise and vibration for construction
  Construction noise and vibration is compared to ambient (without construction) level
  Federal Transportation Authority (FTA) criteria is used
  Analysis was done as part of the EBRC environmental document
Notes: VEN

## Slide 34: Noise
  There is existing noise from environment, especially from traffic
  Noise will increase during construction
  Most significant noise from construction equipment and pile driving
  Criteria includes a maximum for daytime and nighttime activities
Notes: VEN

## Slide 35: Noise Level Comparison
  Paste

## Slide 36: Vibration
  There is existing vibration from traffic
  Vibration increase during construction
  Most significant from pile driving
  Criteria includes:
      Evaluation based on amount of ground movement
      Intensity identified by the proximity of the building to construction
      For EBRC, perform survey for any
        Minor hairline cracks in paint and stucco
        Spalling paint and stucco, especially at corners
        No structural damage
Notes: VEN

## Slide 37: Construction Mitigation
Commitment to minimize noise and vibration during construction
  Project Communications and Outreach Plan being prepared
  Report includes locations for all construction impacts with locations and specific mitigations
  Specific noise and vibration impacts with mitigation to be presented at subsequent SWG meeting

## Slide 38: General Noise and Vibration Mitigation
  Limit hours of operation
  Pre and post construction survey
  Vibration Monitoring
  Field items
    Pile Cushion
    Pile Shroud
    Temporary noise walls
    Cast in Drilled Holes Piles
    Tire derived aggregates
  Painting and repair of cracks, if any
Notes: VEN

## Slide 39
39
Wrap Up
  Upcoming Meetings for 2021
    VTA Board of Directors, September 2, 5:30 p.m.
    EBRC-PAB: September 15, 2021, 4:00 p.m.
  Stakeholder Working Group 2021 Dates
    February 25, 2021, 6:30 p.m.
    June 24, 2021, 6:30 p.m.
    August 26, 2021, 6:30 p.m.
    November 18, 2021, 6:30 p.m.
Information Posted www.vta.org/eastridgetobart
  Recording of webinar will be available VTA’s YouTube channel and linked on the project page
Notes: Project team available to attend your virtual neighborhood meeting.

## Slide 40: Open Discussion
Notes: Next Slide

## Slide 41
41
VTA Community Outreach
  Paste
Kathleen Podrasky
Phone: (408) 321-5861
Email: Kathleen.Podrasky@vta.org
Phone: (408) 321-7575
Email: community.outreach@vta.org
Website: www.vta.org/eastridgetobart
Notifications Stakeholder email and EBRC-Policy Advisory Board email lists
Notes: This is the last slide